# Software Engineering 2017

# Group ID: A15

## < Split Money Not Friends >

| Roll Number | Name | Role (PO+DEV/SM+DEV/DEV) |
| --- | --- | --- |
| 15ucs037 | Devendra Samatia | PO + DEV |
| 15ucs032 | Ayush Tibra | DEV |
| 15ucs099 | Pranshu Sharma | SM + DEV |
| 15ucs055 | Vinay Jain | DEV |
| 15ucs049 | Harshit Jindal | DEV |

+ order the names as per the order in the team selfie (left to right)

Section 1

Project overview - It aids customers and their group members to reckon the group expenses in a hassle-free, automated and the reciprocally accepted way through the means of Chat Room, E -wallet, Push Notifications and Reminders. - it determines the fewest number of payments needed to reconcile the debt - helps the management with reports and functionality to improve effectiveness of various decision-making activities.

System purpose It efficiently keeps the track of money expenses among group members and also calculate who owes what to whom.

Section 2

(Clt + Click for direct redirection)

URI for System Demo

https://splitmoneynotfriends-assassinative-chitarrone.eu-de.mybluemix.net/users/login

URI for UI/UX wireframes (shared Lucidchart document folder) https://www.lucidchart.com/invitations/accept/6253eb45-e3ef-41d6-a904-7913911e7975

Burndown chart https://docs.google.com/a/lnmiit.ac.in/spreadsheets/d/1hiesMtuA1X67PcJNJReznB1_6jh0_Uy7MhwdEy7nNX8/edit?usp=sharing

Scrum project management report

https://docs.google.com/a/lnmiit.ac.in/document/d/1fA6njZMC7jmsj5s6ChIrvY2h9yz2k_zKrYHGjKq--jU/edit?usp=sharing

Section 3

Work System Snapshot

| Customers |  |  | Product/Services |  |
| --- | --- | --- | --- | --- |
| - Customer - (group member) |  |  | - Push Notification - Bill Evaluator - Chat Room |  |
| Major Activities and Processes |  |  |  |  |
| - . - The customer creates a new group and adds members into it. - Customer adds bill details describing the amount and proportion of the amount of each friend in the bill. - Customer sends the notification regarding the new bill to the respective participating group member. - Group members will validate the bill amount and their participation in it. - Customer will chat about debts and other bill details with the group members to resolve issues. - Manager inquires all final bills and then settle them by splitting it accordingly. - Customer requests admin to generate final transaction statement as a record. - Admin notifies all the members of the same group about their debts and lending. - Manager settles payment of each customer according to their final settlement. |  |  |  |  |
| Participants |  | Information |  | Technologies |
| - Customer - Manager - Admin | - Transaction details - Feedback form - User Details |  | - Email - Spreadsheet - Computer - Internet - Scanner |

Section 4

Use case diagram with nested boundary

Section 5

Product Backlog (format sprint 2 rows in bold)

| Story ID | As a/an | I want to … | so that … | Priority (H/M/L) |
| --- | --- | --- | --- | --- |
| 1 | Customer | I want to register and access my account | I can split bills with my friends. | H |
| 2 | Customer | Add contacts to my accounts | I can add members and keep records | H |
| 3 | Customer | Create a group and add members | We have a place to chat and add bills. | H |
| 4 | Customer | Get final transaction statement for a group | I can settle my debts in real world. | H |
| 5 | Customer | Add a bill in a group | I can tell group members of a expense. | H |
| 6 | Customer | Write feedback | I could have lent manager know the changes I want. | L |
| 7 | Customer | Get notification for every transaction | I can flag a wrong bill. | M |
| 8 | Customer | Chat with my friends and group members | We can discuss about transactions | M |
| 9 | Customer | Pay money through wallet. | Settle debts with friends | M |
| 10 | Manager | Get analysis on amounts of transactions and types of expenses. | I can decide what kind of offers to give. | M |
| 11 | Manager | Read feedback from customers | I can know what changes customers want. | L |
| 12 | Admin | Add features and discount offers as per manager report. | User experience can be upgraded. | M |
| 13 | Admin | Block user and delete accounts. | I can protect website from cyber-attacks. | M |

Sprint 2 Plan (Backlog)

| Story ID | As a/an | I want to … | so that … | estimate | actual |
| --- | --- | --- | --- | --- | --- |
| 2 | Customer | Add contacts to my accounts | I can add members and keep records | 6 | 8 |
| 4 | Customer | Get final transaction statement for a group | I can settle my debts in real world. | 8 | 8 |
| 5 | Customer | Add a bill in a group | I can tell group members of my expense. | 10 | 11 |
| 7 | Customer | Get notification for every transaction | I can flag a wrong bill. | 10 | 12 |
| 8 | Customer | Chat with my friends and group members | We can discuss about transactions | 18 | 20 |
| 9 | Customer | Pay money through wallet. | Settle debts with friends | 22 | 24 |

Section 6

Acceptance criteria and test result

(note: a story ID may have multiple rows; one for each acceptance criteria to be tested)

| Story ID | Acceptance criteria | Test Result |
| --- | --- | --- |
| 1 | When a user register/login with one or more empty fields then It displays “Please fill out this field” i.e. all fields are required | Passed |
| 1 | When some user registers/logins an invalid email (not with @ and .com etc.) it displays “Please enter valid email address “ | Passed |
| 1 | User is not allowed to register using first name or last name with more than 30 characters | Passed |
| 1 | Users ‘Phone no. is required to be of length 10 to 12 numerical digits for registration | Passed |
| 1 | If a user enters with an unregistered email id then it displays “Unknown User” | Passed |
| 1 | If a user enters with a wrong password with email id then it displays “Wrong password” | Passed |
| 1 | If a user logs out the it displays “You have successfully logged out” and redirects to login page | Passed |
| 2 | Group name is mandatory and minimum one member is required | Passed |

Section 7

Personas

Section 8

Activity diagram – Top level

<linking all the use cases in the use case diagram>

Activity diagrams

<Approximately one for each team member with correct notation; diagrams should include business activities/operations – not UI navigation and concepts>

Section 9

Mindmaps for UX/UI for Persona Groups

Section 10

UI/UX Designs (Wireframes) – For the Sprint 2 functionality

Section 11

Class diagram

<attributes and operations should be listed on the following pages as a table>

Attributes and operations

(show class attributes and operations with underline)

| Class name | Attributes | Operations |
| --- | --- | --- |
| Customer | User ID First Name Last Name Number Email Password | Signup() Login() Logout() CreateGroup() AddFriend() |
| Group | Group ID Name Description | AddMembers() RemoveMembers() AddBill() Settle() |
| ChatRoom | Messages[] | SendMessage() |
| Bill | Bill ID PaidBy Amount | FlagBill() |
| Split-Bill | Partner Amount | SplitBillEqually() , SplitBillUnqually() |
| Notification | Message Amount Status | TakeAction() |
| Final Transaction Statement | To Amount Action | Pay() |
| Payment | From To Amount Note Status | PaymentValidate(), AmountValidate() , Transacte() |

System Architecture

Scrum Minutes of the Meeting (Two entries per week for each team member)

Sprint 1  – Week 1

| Team member | Work completed | Work planned | Impediments |
| --- | --- | --- | --- |
| Harshit Jindal | Learned Frontend(HTML,CSS) | Learn Frontend(HTML, CSS, Bootstrap) | Way too much material. |
| Devendra Samatia | Learned Basic Backend | Learn Backend(NodeJs) | Outdated Resources |
| Pranshu Sharma | Learned Agile Workflow | Learn Agile Workflow and project overview | Confusing material |
| Vinay Jain | Learned Basic Backend | Learn Backend(NodeJs) | Outdated Resources |
| Aayush Tibra | Learned Frontend(HTML,CSS) | Learn Frontend(HTML, CSS, Bootstrap) | Way too much material. |

Sprint 1  – Week 1

| Team member | Work completed | Work planned | Impediments |
| --- | --- | --- | --- |
| Harshit Jindal | Learned Frontend(Bootstrap,JavaScript) | Learn Frontend(Bootstrap,JavaScript) | Way too much material. |
| Devendra Samatia | Learned Backend | Learn Backend(NodeJs) | Outdated Resources |
| Pranshu Sharma | Learned NoSQL | Learn NoSQL | Outdated Resources |
| Vinay Jain | Learned Backend | Learn Backend(NodeJs) | Outdated Resources |
| Aayush Tibra | Learned Frontend(Bootstrap,JavaScript) | Learn Frontend(Bootstrap,JavaScript) | Way too much material. |

Sprint 1  – Week 3

| Team member | Work completed | Work planned | Impediments |
| --- | --- | --- | --- |
| Harshit Jindal | Nothing | Nothing | Health Issue |
| Devendra Samatia | Express Validations | Express Validations | Middleware outdating problems |
| Pranshu Sharma | Database design | Database design | Hashing Passwords |
| Vinay Jain | HandleBars,EJS | HandleBars,EJS | File connections, syntax hardness |
| Aayush Tibra | LoginPage | LoginPage | Browser incompatibility |

Sprint 1  – Week 3

| Team member | Work completed | Work planned | Impediments |
| --- | --- | --- | --- |
| Harshit Jindal | Nothing | Nothing | Health Issue |
| Devendra Samatia | Passport | Passport | Salts and database problems |
| Pranshu Sharma | Database setup | Database setup | Too less functionality in Mockaroo |
| Vinay Jain | Express, moongose | Express, moongose | Too many recent changes in API, incompatible to previous API |
| Aayush Tibra | Signup Page and Dashboard Page | Signup Page and Dashboard Page | Browser incompatibility |

Sprint 2  – Week 1

| Team member | Work completed | Work planned | Impediments |
| --- | --- | --- | --- |
| Harshit Jindal | Learn handlebars | Learn handlebars | Very small documentation |
| Devendra Samatia | Practice express other examples | Practice express other examples | Too tough |
| Pranshu Sharma | Learn Embedded MongoDB Query | Learn Embedded MongoDB Query | Nothing |
| Vinay Jain | Learn Socket.io, Nodemailer | Learn Socket.io, Nodemailer | Not well documented and few examples |
| Aayush Tibra | Learn MongoDB | Learn MongoDB | Nothing |

Sprint 2  – Week 1

| Team member | Work completed | Work planned | Impediments |
| --- | --- | --- | --- |
| Harshit Jindal | Implemented handlebars | Implemented handlebars | nothing |
| Devendra Samatia | Implemented functions | Implemented functions | Less documentation |
| Pranshu Sharma | Designed Embedded MongoDB Query | Designed Embedded MongoDB Query | Nothing |
| Vinay Jain | Practice Nodemailer and Socket.io | Practice Nodemailer and Socket.io | Too confusing |
| Aayush Tibra | Re Implement Front End from Sprint 1 | Re Implement Front End from Sprint 1 | Fixed fonts , fixed pixel values |

Sprint 2  – Week 3

| Team member | Work completed | Work planned | Impediments |
| --- | --- | --- | --- |
| Harshit Jindal | Make Dashboard and Group Page Front End | Make Dashboard Front End | Nothing |
| Devendra Samatia | Make Bill and Group Functions | Make Bill and group function | Too much interconnections |
| Pranshu Sharma | Added new databases | Added new databases | Nothing |
| Vinay Jain | Implemented chatroom | Implemented chat room | Nothing |
| Aayush Tibra | Front End Pages of payment gateway and chatroom | Front End Pages of payment gateway and chatroom | Nothing |

Sprint 2  – Week 3

| Team member | Work completed | Work planned | Impediments |
| --- | --- | --- | --- |
| Harshit Jindal | Make Dashboard and Group Page Front End | Make Dashboard and Group Page Front End | nothing |
| Devendra Samatia | Validating attributes and operation | Validating attributes and operation | Error not defined to track |
| Pranshu Sharma | New database queries and random database generated | New database queries and random database generated | Nothing |
| Vinay Jain | Implemented notification sender | Implemented notification sender | Too confusing |
| Aayush Tibra | Front End Pages of payment gateway and chatroom | Front End Pages of payment gateway and chatroom | Fixed fonts , fixed pixel values |

Sprint 2  – Week 4

| Team member | Work completed | Work planned | Impediments |
| --- | --- | --- | --- |
| Harshit Jindal | Make final changes in handlebar files and made connections | Make final changes in handlebar files and made connections | nothing |
| Devendra Samatia | Make Project report | Make Project report | Project too big to complete |
| Pranshu Sharma | Make Scrum Report | Make Scrum Report | Too much stress on group members |
| Vinay Jain | Make changes in notification sender and chatroom | Make changes in notification sender and chatroom | Too confusing |
| Aayush Tibra | Make Notification Page | Make Notification Page | nothing |

Sprint 1 Summary

Review Summary (about the product)

| 2 | In this sprint user will be able to create account and login into his account. |
| --- | --- |
| 1 | User is able to create group and add members to it. For now user have to add members directly through email address, as friends functionality has not been implemented. |

Retrospective Summary (about the process)

| 1 | Benefits ● We learned working as a team in a coordinated manner. ● We got to know about new technologies like NodeJs, MongoDB, Express, Passport, JavaScript, etc. ● We got to know about new tools like Lucidchart, Xtensio, etc. |
| --- | --- |
| 2 | Issues to be managed ● Crafting the first step guess was a challenge to be foreseen ● There were few problem in synchronisation among the team members due to lack of communication, and initial planning, and voice over |
| 3 | Lesson learned ● Proper time management must be implemented ● Proper planning and deciding the workflow in the beginning of sprint is a must for any project whatsoever |

Sprint 2 Summary

Review Summary (about the product)

| 1 | In this sprint Customer can now add contacts from registered users of website and Create group , also add member from contact in group. |
| --- | --- |
| 2 | User is also able to chat in a single session to discuss about debt and other issues. |
| 3 | User gets notifications on adding groups and adding member or being added in some group . |
| 4 | User can pay their bills through payment gateway. |

Retrospective Summary (about the process)

| 1 | We got to learn : - New technologies like Bluemix, Lucidchart,mongodb,nodejs, etc. - How to work in a team and deal with different ideas . - How to sum up different ideas and bring them to a proper conclusion. |
| --- | --- |
| 2 | Problems faced: - Initially some members were not contributing as much as they should have. - Our work was lagging behind by few hours. - Conflict of ideas were there between members. |
| 3 | Things got well: - All the members did their best to make the project successful. - Outcome of our web application being developed is upto our expectation. - All the team mates cooperated well with each other. - We were successful in summing up the best of our ideas. - Each member was supportive enough. |